****

**MAKERERE**

**UNIVERSITY**

COLLEGE OF COMPUTING AND INFORMATION SCIENCES

DEPARTMENT OF NETWORKS

BACHELOR OF SCIENCE IN SOFTWARE ENGINEERING (YEAR 2)

RECESS TERM 2 (BSE 2301)

PROJECT REPORT FOR

CHAT ANALYSIS APPLICATION FOR NEW VISION

**PROJECT MEMBERS [GROUP 3]**

|  |  |  |
| --- | --- | --- |
| **NAME** | **REG NO** | **STUDENT NO** |
| ASINGWIRE DALLINGTON | 16/U/127 | 216000708 |
| KALEMA ARNOLD | 16/U/5256/PS | 216003529 |
| NANJUKI SAIDAT | 16/U/9715/PS | 216017634 |
| MUTUNGI DENIS SHARP | 16/X/2340/PS | 216002239 |

**PROJECT LEADER:** ASINGWIRE DALLINGTON

**SUPERVISOR**: NOAH KANGE

**Contents**

[1.0 INTRODUCTION](#page3) [3](#page3)

[1.1 Purpose of this document](#page3) [3](#page3)

[1.2 Intended Audience](#page3) [3](#page3)

[1.3 Scope](#page3) [3](#page3)

[1.4 Background and Objectives](#page3) [3](#page3)

[1.4.1 Project Background](#page3) [3](#page3)

[1.4.2 Main Objective](#page4) [4](#page4)

[1.4.2.1 Specific Objectives](#page4) [4](#page4)

[1.5 Overview of this document](#page4) [4](#page4)

[2.0](#page5) [Project Organization](#page5) [5](#page5)

[2.1 Project Group](#page5) [5](#page5)

[3.0 Milestones](#page5) [5](#page5)

[3.1 Project Cost Summary](#page5) [5](#page5)

[4.0 Architecture Overview](#page6) [6](#page6)

[4.1 User Perspective of the System](#page6) [6](#page6)

[5.0 Product Overview](#page6) [6](#page6)

[5.1 Features of The NSSF data Analysis system](#page6) [6](#page6)

[6.0](#page7) [PROJECT RESULTS](#page7) [7](#page7)

[6.1](#page7) [Requirements Compliance Matrix](#page7) [7](#page7)

[6.2 Testing and Results](#page8) [8](#page8)

[6.3 Work Products and Deliverables](#page8) [8](#page8)

[7.0](#page8) [PROJECT EXPERIENCES](#page8) [8](#page8)

[7.1](#page8) [Positive Experiences](#page8) [8](#page8)

[7.2](#page9) [Challenges Faced During Project Development](#page9) [9](#page9)

[8.0 Conclusion](#page9) [9](#page9)

[9.0 GLOSSARY](#page9) [9](#page9)

[9.1 Definitions and Acronyms](#page9) [9](#page9)

[9.2 References](#page10) [10](#page10)

2

**1.0 INTRODUCTION**

This New Vision chat analysis Project was undertaken as a mandatory requirement for the course “Professional Software Engineering Mini Practical Project II” that is being conducted by Makerere University at college of computing and information sciences. The aim of the course is to equip students with data analysis skills. In this course we, as group 3 developed New Vision chat analysis application, which is a data analysis tool meant to be used in analyzing and visualizing data at New Vision Uganda in order to guide them in making smart and better decisions. It analyses and visualizes data inform of visual diagrams (i.e. graphs, word cloud) that provide a clear review and analysis of data.

**1.1 Purpose of this document**

This document provides an overall description of the New Vision chat analysis app project including the description of the app design and the cost summary**.** It also explains the work experience gained from this project.

**1.2 Intended Audience**

The intended audience of this document include:

* Our customer (New Vision Uganda); It will be fundamental in determining whether the completed application can be of use or not to it as a company.
* Our supervisor/advisor (Mr Noah Kange); It will enable him in evaluating whether the final implemented application is up to standards according to what he advised us to do.

**1.3 Scope**

This chat analysis application analyzes information exchanged between clients and operatives of New Vision via an online chat inform of visual diagrams (i.e. graphs,plots,word cloud etc) that will be used to provide a clear review and analysis of data. For example it will output:

* A bar graph indicating performance of operators
* Pie chart that shows the most queried department or the department that many clients have subscribed to,in order to interact with it.
* A word cloud indicating the most common meaningful words within the chat content

**1.4 Background and Objectives**

**1.4.1 Project Background**

From the dataset given and according to our analysis, Chat analysis app was about reviewing work of customer support department of New Vision Uganda and how best the app can be used to analyze data effectively for senior corporate staff at New Vision to look out on how to improve service delivery by checking the performance of operators where necessary.

**1.4.2 Main Objective**

To develop a data analysis application for reviewing, analyzing and visualizing data for New Vision

**1.4.2.1 Specific Objectives**

* To analyze and visualize chat content from the customers with an aim of displaying the common meaning words within the chats that may guide the New Vision customer support department in determining the most common complaints from their customers.
* To analyze and visualize the emotional reaction of the customers towards the department’s customer service.
* To visualize the most hard working or active operator among company operators, this will guide the department in performing employee morale boosting.
* To provide better decision making tools that will be used by the New Vision corporate staff in making better and smart decisions towards their customer service delivery for example the application will produce various visualization models like bar graphs etc which can be used in making effectice decisions.

**1.5 Overview of this document**

The remainder of this document includes seven chapters.

The second chapter provides a description of the project organisation. It gives the description of the project group; the group members and their responsibilities.

The third chapter provides a description of the milestones and the project cost summary which include the estimated and actual costs.

The fourth chapter provides description of the architecture overview. It explains the details of the architectural design and the user’s perspective of the system.

The fifth chapter provides the product overview which gives basic functionality of the application. It describes the features of the application.

The sixth chapter gives the details of the project results. It gives all the details on the requirement compliance matrix, testing and results, work product and deliverables.

The seventh chapter provides the project experiences. It explains the experiences and challenges gained or faced during the course of the project.

The eighth chapter gives the general conclusion. Finally the ninth chapter provides the Appendix which includes the abbreviations and their full and the reference materials.

4

**2.0 Project Organization**

**2.1 Project Group**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Team Member** |  |  | **Qualifications and Responsibilities** | | | | | | |  |  |  |  |
|  | |  |  |  | | |  |  |  |  |  |  |  |
| M Noah Kange | |  | Advisor/supervisor | | | | |  |  |  |  |  |  |
|  | |  |  |  |  | |  |  |  |  |  | |  |
| Asingwire Dallington | |  | Project | | manager, | | | programming, | | | design, | | |
|  |  |  | documentation ,and organization | | | | | | |  |  |  |  |
|  |  |  |  |  | |  |  |  |  |  | |  |  |
| Kalema Arnold |  |  | programming, | | | design, | | documentation | | | | and | |
|  |  |  | organization | | |  |  |  |  |  |  |  |  |
|  | |  |  |  | |  |  |  |  |  | |  |  |
| Mutungi Denis Sharp | |  | programming, | | |  | design, | documentation, | | | | and | |
|  |  |  | organization | | |  |  |  |  |  |  |  |  |
|  |  |  |  |  | |  |  |  |  |  | |  |  |
| Nanjuki Saidat |  |  | programming, | | |  | design, | documentation, | | | | and | |
|  |  |  | organization | | |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **3.0 Milestones** |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PT stands for Project Team | |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | | |  |  |  |  |  |  |  |
| **Milestone** |  | **Responsible** |  | **Finished week** | | | |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |
| **Description** |  | **Dept./Initials** |  | **Plan** |  |  | **Forecast** | | | **Actual** | |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | **Week** |  | **+/-** |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | |  |  |  |  |  | | |  |
| Concept Paper |  | PT |  | 12-06-18 | |  | 1 |  | 0 | 12-06-18 | | |  |
|  |  |  |  |  | |  |  |  |  |  | |  |  |
| System | Requirement | PT |  | 19-06-18 | |  | 2 |  | +1 | 10-07-18 | |  |  |
| Definition |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | |  |  |  | |  |  |  |  |  | |  |  |
| System Design Definition | | PT |  | 10-07-18 | |  | 1 |  | 0 | 17-07-18 | |  |  |
|  | |  |  |  | |  |  |  |  |  | | |  |
| System development | | PT |  | 22-06-18 | |  | 4 |  | 0 | 22-07-18 | | |  |
|  | |  |  |  | |  |  |  |  |  | | |  |
| Final Presentation & delivery | | Supervisors |  | 25-07-18 | |  | 0 |  | 0 | 25-07-18 | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |

**3.1 Project Cost Summary**

Initial planned projectcosts that were estimated to be $20.4,planned to do project documentation and travel of project members but in the end the actual costs were $22.2.

|  |  |
| --- | --- |
| Estimated costs | $20.4 |
|  |  |
| Actual costs | $22.2 |
|  |  |

5

**4.0 Architecture Overview**

The design of this New Vision data analysis application follows the client/server architecture where by the client is represented by user Interface which is used to send requests to the server,which then services the requests of the client.

In this chat analysis application, the U1.R gets data from the user and sends it to the server. The server manipulates the data and sends the results in form of visual diagrams such as bar graphs, pie charts, sentiment analysis and word cloud which are displayed to the user on the user interface.

**NOTE**: Refer to the software design document ofNew Vision chat analysis application to see the

diagram of the architectural design of this application.

**4.1 User Perspective of the System**

User interacts with the user interface through which the user can place requests. The interface responds by displaying requested services after contacting the server.

**5.0 Product Overview**

This application consists of two interfaces that is a login page and an interface that has full functionality of the application.

**5.1 Features of The New Vision Chat Analysis application**

**1.Login Interface.**

This enables in authentication. It requires entry of ones username and password and it is only when enters registered corresponding login details that he or she will be allowed access to the full functionality of the chat analysis app.

**2.Main Interface**

This basically contains the full functionality of the whole app. Majorly it contains the tab set panel.

**Tab set Panel with in Dashboard body**

This consists of a list of tab panels used in uploading file,viewing uploaded data,analysing and visualising data .For each tab panel,app user must click on it to see its functionality.

The following are the tab panels on the tab set panel:

* **Home**-This is just an index page. It is just static.
* **Upload file**-This lets the user to browse,select and upload the file that contains data to be analysed.
* **Statistics**: This lets the app user to view analysis models like pie chart and bar garaph.
* **Sentiment analysis**. This provides app user to select options of visualization models like wordcloud,look at performance of operators and others.
* **Department analysis**. This allows the user to select a department and then select how often customers select that department per country.
* **Communicate.** This allows the app user to send an email to any person regarding performance especially company operators.
* **Others.**This enables app user to select system assistant to see how many chats he or she was involved in total and how many on a certain date as well.
* **Download**.This enables app user to download any visualiazation model of choice
* **Help**. In case of any authorized app user doesnot know how to use the app especially new recruited staff member, he or she can refer to help tab panel to see guidelines on the app use.

**NOTE:**

* In the SDD document, there are screen images which indicate how these features are arranged on the user interface and also how he different diagrams are displayed to the user.
* We also created a blog for this application under the URL nssfdataanalysis.wordpress.com to help us in advertising our application. It contains all the necessary details of the application.

**6.0 PROJECT RESULTS**

**6.1 Requirements Compliance Matrix**

*Completed: Yes (completely implemented)*

|  |  |
| --- | --- |
| **System Requirement Description** | **completed** |
|  |  |
| Authorised user should be able to upload a file to be analysed. | Yes |
|  |  |
| Authorised user should be able select a data analysis tool of his/her choice | Yes |
|  |  |
| Authorised user should be able to download the visualized | Yes |
| Diagram |  |
|  |  |
| The application should be able create a meaningful word cloud from chat | Yes |
| Content |  |
|  |  |

**6.2 Testing and Results**

This New Visoion chat analysis application was tested using the sample data set that was given to us by the Project supervisor. The developed app was able to analyze and visualize the data within the file in form of visual diagrams as we proposed.

**6.3 Work Products and Deliverables**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **To** |  |  | **Output** |  |  | **Planned** |  |  | **Promised** |  |  | **Late** |  |  | **Delivered** |  |
|  |  |  |  |  |
|  |  |  |  |  | **Week** |  |  | **week** |  |  | **+/-** |  |  | **week** |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Noah  Kange | | |  | Project | |  | **W1** |  |  | **W1** |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | | |  | proposal | |  |  |  |  |  |  |  | No |  |  | **W1** |  |
|  | | |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |
| Noah | | |  | System | |  |  |  |  |  |  |  |  |  |  |  |  |
| Kange | | |  | Requirement | |  | **W2** |  |  | **W2** |  |  | Yes |  |  | **W3** |  |
|  |  |  |  | Definition | |  |  |  |  |  |  |  |  |  |  |  |  |
|  | | |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |
| Noah  Kange | | |  | Project | |  | **W3** |  |  | **W3** |  |  | No |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | | |  | Design | |  |  |  |  |  |  |  |  |  |  | **W3** |  |
|  | | |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |
| Noah  Kange | | |  | System | |  | **W4** |  |  | **W4** |  |  | No |  |  | **W4** |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | | |  | development | |  |  |  |  |  |  |  |  |  |  |  |  |
|  | | |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |
| Mbabazi | | |  | Final | |  |  |  |  |  |  |  |  |  |  |  |  |
| Isaac & | | |  | Presentation | |  | **W5** |  |  |  |  |  | No |  |  | **W05** |  |
| Kange | | |  | & delivery | |  |  |  |  | **W5** |  |  |  |  |  |  |  |
| Noah | | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

**7.0 PROJECT EXPERIENCES**

**7.1** **Positive Experiences**

During the course of this project we have gained a lot of experience for example:

* We learnt R programing and how to use in writing useful programs in R. It has been the major developing tool of our application.
* We learnt how to work in a group.
* Most important of all we learnt how to perform data analysis using code.
* We gained more experience in documentation and organization.

**7.2** **Challenges Faced During Project Development**

The problems that we encountered were during package installation that is installing the required packages into Rstudio. Some packages were unavailable for the default installation which made the process of installing them hectic for example xml2 in UNIX OS . Also due to many packages, laptops would freeze which led to inconveniences.

**8.0 Conclusion**

Our goal was to develop a data analysis system that will output visual diagrams that can simplify the

task of data analysis at the customer support department of New Vision Uganda, and from the developed application, we are confident that it has successful met our goals and objectives of the project.

**9.0 GLOSSARY**

**9.1 Definitions and Acronyms**

|  |  |
| --- | --- |
| **Acronymn or Abbreviation** | **Definitions** |
| app | Application |
| SDD | Software Design Document |
| OS | Operating System |
| URL | Uniform Resource Locator |

**9.2 References**

1. Software design document by group 3 2018